## Slide 1: Open RAN
Dian Hanifudin Subhi

## Slide 2: Outline
Weekly report
Summary of this week’s work
Your work
Conclusion
Your opinion/thought
Action item

## Slide 3: Weekly report

## Slide 4: Summary of work this week
Integrate ns-3 with SD-RAN

## Slide 5: Question to be Answered
What’s the issue compatibility between ns-o-ran and SD-RAN?

## Slide 6: Testing related works
Setup ns-o-ran
References:
  https://openrangym.com/tutorials/ns-o-ran
Environments:
  OpenRAN Gym
  ns-3 oran interface
  e2sim
  ns-3-mmwave-oran

## Slide 7: Testing related works
Setup ns-o-ran
Result
  xApp run without error
  The simulation sometime is working
  E2term can’t receive message from ns-3
  ns-3 is waiting for SCTP data from e2term
  There are no error from log

## Slide 8: Testing Kubernetes Environment
ns-o-ran using SCTP protocol to communicate between o-ran and ns-3
SCTP protocol based on UDP protocol
Kubernetes doesn’t support port forward UDP directly
Approach:
  Build sctp-server and sctp-client as Kubernetes pod
Testing sctp server client communication

## Slide 9: Building Image
sctp-client: sctp client tools test
sctp-server: sctp dummy server
ns-sd-ran: ns3 with oran-interface docker image
Build tools as docker image

## Slide 10: Testing In SD-RAN
Bundle ns-o-ran into helm package
Kubernetes pod require to define of the service
We need to create dummy service to keep ns-3 pod running
Run ns3 oran module inside Kubernetes

## Slide 11: Conclusion
Unstable simulation using ns-o-ran with OpenRAN Gym stack.
Integration between ns-o-ran with SD-RAN requires deploying ns-o-ran as Kubernetes pod.

## Slide 12: Your opinion/thought
Test connectivity between e2 termination using simple SCTP client
Enable log dashboard to gather log information easily
another alternative communication, using onos-e2t grpc service to communicate with ns-3. Similar approach used by ransim tools.

## Slide 13: Action items
Bundle ns-o-ran into helm package and optimize compilation times.
Find information log related with ns-o-ran and OpenRan Gym